| Project Name Find a Pump |  |
| --- | --- |
| Team Name Gas Guzzlers |  |
| Team Lead Eric Parral Team Members Nathan Carlson Thomas Ross Kyler Cressall |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 Class | 2-18-26 | 4:00 | Nathan Carlson, Kyler Cressall, Eric Parral |
| 2 Zoom | 2-19-26 | 7:00 | Nathan Carlson, Kyler Cressall, Eric Parral, Thomas Ross |
| 3 Zoom | 2-21-26 | 8:00 | Nathan Carlson, Thomas Ross |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

Meeting 1: Submitted Sprint 1 including all necessary documents

Meeting 2: Worked on expanding to include EV charging.

Meeting 3: Started working on list view.

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

Meeting 1: We weren’t fully aware of the address customs feedback so we will be resubmitting the sprint 1

Meeting 2: None for this meeting

Meeting 3: None for this meeting

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

Meeting 1: Split up tasks and start working on sprint 2 since it is due in 3 weeks

Meeting 2: Get questions and start our tasks that were assigned to this meeting.

Meeting 3: Make progress on the API calls for gas prices. Thomas and Eric will touch base on their overlapping tasks.

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

Meeting- Add feedback to sprint 1

Meeting 2- Google maps already show data for different locations can we pull from that instead of paying for another service.

Meeting 3- Thomas and Nathan will be working on their tasks on Sunday and the beginning of next week, respectively.

Action Items & Ownership

Route the Api to show pricing for the different stations – Nathan

Create filtering for distance, type of fuel, EV or gas, Price- Eric

Create a UI where they can select different filtering options- Eric/ Thomas

List View of the different stations around users’ location. - Thomas

Database for an offline mode- Caching data- Kyler

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team member assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

| Action Item | Assigned To | Due Date |
| --- | --- | --- |

Next Meeting

- Next Scheduled Date: 2/24/26

- Next Scheduled Time: 7:00

Team Lead Acknowledgment

- Team Lead Name: Eric Parral

- Signature (if required): Eric Miguel Parral

- Date: 2/22/26

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum.

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.