| Project Name Find A Pump |  |
| --- | --- |
| Team Name Gas Guzzlers |  |
| Team Lead Eric Parral Team Members Kyler Cressall Thomas Ross Nathan Carlson |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 Zoom | 2/24/26 | 7:00 P.M. | Eric Parral, Kyler Cressall, Thomas Ross, Nathan Carlson |
| 2 Class |  |  |  |
| 3 Zoom |  |  |  |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

Meeting 1: Started on google maps caching the data to our database, EV charging pins should be placed and will need more revision.

Meeting 2:

Meeting 3:

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

Meeting 1: Getting accurate data for the EV charging seems to be slightly off.

Meeting 2:

Meeting 3:

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

Meeting 1: Updating our tasks from last meeting and getting some of those backlog items taken care of.

Meeting 2:

Meeting 3:

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

Meeting 1: None for this meeting and just working on progressing on the actual programming section of this.

Meeting 2:

Meeting 3:

Action Items & Ownership

Route the Api to show pricing for the different stations – Nathan

Create filtering for distance, type of fuel, EV or gas, Price- Eric

Create a UI where they can select different filtering options- Eric/ Thomas

List View of the different stations around users’ location. - Thomas

Database for an offline mode- Caching data- Kyler

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team member assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

| Action Item | Assigned To | Due Date |
| --- | --- | --- |

Extended to 2/28/26 due to midterms happening this week.

Next Meeting

- Next Scheduled Date: __________________________

- Next Scheduled Time: __________________________

Team Lead Acknowledgment

- Team Lead Name: __________________________

- Signature (if required): ____________________

- Date: __________________________

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum.

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.