Project Name: Find a Pump

Sprint Duration: April 12, 2026 – April 28, 2026

Sprint Goals: Implement automated unit testing, address customer feedback

Team Name: Gas Guzzlers

Team Lead: Eric Parral

Team Members:

Eric Parral, Nathan Carlson, Kyler Cressall, and Thomas Ross

Prepared by: Eric Parral

Date Submitted: April 12, 2026

Project Description

Overview and Justification

Find a Pump is a web-based application that strives to help users find the gas station with the cheapest gas near them in Utah County. To help users find a pump that fits their needs, they will be able to filter the results by type of gas (diesel or regular), quality, or even find an EV charger. Users will be able to add in any discounts they receive at specific gas stations to be factored in automatically for them. They will also be able to modify the search area, which will allow them to choose how far they are willing to go for the cheapest gas.

Find a Pump aims to alleviate the pain points of constantly fluctuating gas prices and the current inflation problem by providing users with the latest price information available. This will take the stress out of spending too much money on gas and remove the uncertainty of what the price will be. Utah County is full of college-aged adults who typically have tight budgets and do not have the ability to spend frivolously. Providing them with the cheapest gas options will allow them to enjoy their time and use their money where it matters more fully.

Tech Stack and Measuring Success

The application will integrate Google Maps APIs to provide accurate geolocation and redirect Google Maps to get turn-by-turn directions. A responsive frontend with React will display station distance and current fuel or charging prices. The backend, powered by Node.js with Express, will manage API requests, data aggregation, and communication with external APIs. A local SQLite database will store station metadata, user preferences, and cached results to improve performance. Then for the data processing the application will use JavaScript for the caching and aggregation. Together, this tech stack creates a scalable, intuitive, and reliable application that enhances everyday travel planning.

The application is complete once it has met its core functionality goals, reliably retrieving and displaying nearby stations with accurate distance and pricing information. Verifying that the Google Maps redirection works consistently, ensuring seamless navigation for users. From a UI/UX perspective, the interface is clean, responsive, and intuitive, while map interactions such as zooming, panning, and marker selection feel natural. If launched, the shipped version will demonstrate powerful performance, with average API response times under five hundred milliseconds and map and station data loading within two seconds. The user engagement metrics should indicate healthy adoption, reflected in steady daily active users and frequent station lookups per session. Lastly, in terms of reliability, the application maintains 99% uptime over a 7-day period, with API error rates kept below 5%.

API Research

To power our app, it will need live, accurate price data for the different fuel types at gas stations across Utah County. The best way to do this is to use an existing API, which hosts this live data already. One example of an API the application could use is like the one hosted at “ww.oilpriceapi.com,” which can give the real-time prices of fuel at each station filtered by latitude and longitude coordinates with a radius around it. This data will include the prices of the fuel at each station for us to use to display and sort.

To get accurate live data of these prices, when the user opens the app, it will get data from the API. That can store it in the app database to display prices on the map. If a user launches the app again offline or if the API is down, it will use the existing prices in the database to continue to display information. Storing the data from the API in our own database will limit the number of times the API is called, as well as give us more flexibility for querying and displaying the data.

Google Maps API is what will power the geospatial mapping portion of the application. It allows us to use JavaScript to create a live map pulling from Google Maps and then be able to add many pins/markers on the map as needed. This streamlines the process, so all that will need to be done to implement it is to create an API in our backend to query each of the station’s coordinates and prices, then iterate through them, placing them on the map.

Potential Features and Stakeholders

This application is designed to help consumers in Utah County quickly locate nearby gas stations and compare fuel prices in their area. Using the user’s current location, the system will display gas stations on an interactive map or in a list-based view, allowing users to easily identify both the closest and the cheapest options available. Key features include location-based search, fuel price displays for multiple fuel types, distance indicators showing how far each station is from the user, and sorting or filtering options that allow users to prioritize proximity or cost. These features are intended to save users time, reduce fuel expenses, and simplify the decision-making process when choosing where to refuel.

The primary stakeholders of this system are drivers in Utah County who directly benefit from easy access to nearby gas station locations and fuel price comparisons. Secondary stakeholders include gas station owners, who may experience increased visibility and customer traffic when their stations appear competitive options within the application, as well as third-party API and data providers that supply the location and pricing information used by the system. Indirect stakeholders include members of the local community, who may benefit from reduced unnecessary driving, and the development team. Those who are responsible for ensuring the system remain dependable, accurate, and user-friendly.

Software Requirements Specification (SRS)

Functional Requirements

1.1 Core Display (FR-CD)

FR-CD-1: The system shall request device geolocation permission on initial map load.

FR-CD-2: If geolocation permission is granted, the system shall center the map on the detected latitude and longitude.

FR-CD-3: If geolocation is unavailable or denied, the system shall display stations for a predefined fallback location.

FR-CD-4: The system shall allow manual location search by city, street address, or ZIP code.

FR-CD-5: The system shall default the search radius to exactly 5 miles when no user-selected radius exists.

FR-CD-6: The system shall allow radius selection from 1 through 25 miles in 1-mile increments.

FR-CD-7: The system shall render each returned station as one map marker at the station latitude and longitude.

FR-CD-8: The system shall use a distinct visual marker style for EV charging stations.

FR-CD-9: Selecting a map marker shall open a station summary containing station name and at least one price value when price data exists.

FR-CD-10: Selecting a station from the list shall pan the map to that station.

FR-CD-11: Selecting a station from the list shall set map zoom to the station-focus zoom level.

FR-CD-12: The detailed station panel shall display station name.

FR-CD-13: The detailed station panel shall display station street address when available.

FR-CD-14: The detailed station panel shall display distance in miles from current search center to station.

FR-CD-15: The detailed station panel shall display estimated travel time in minutes.

FR-CD-16: The detailed station panel shall display fuel types only from this set: REGULAR_UNLEADED, MIDGRADE, PREMIUM, DIESEL.

FR-CD-17: The detailed station panel shall display the numeric price for each available fuel type.

FR-CD-18: The detailed station panel shall display the last price update timestamp for each available fuel type.

FR-CD-19: The detailed station panel shall provide a control that opens Google Maps turn-by-turn directions to the selected station.

FR-CD-20: When any detailed field is missing, the system shall display Data unavailable for that field only.

FR-CD-21: The UI shall include a visible legend describing gas and EV marker meaning

1.2 Search and Filtering (FR-SF)

FR-SF-1: The system shall provide a list view showing station name, distance, and

lowest available price label per station.

FR-SF-2: The system shall allow users to toggle between map-focused view and list

focused view without full page reload.

FR-SF-3: The system shall allow users to collapse and expand the station list panel.

FR-SF-4: The system shall support sort options: cheapest price, closest distance,

and fastest ETA.

FR-SF-5: The system shall apply cheapest-price sorting in ascending order.

FR-SF-6: The system shall apply closest-distance sorting in ascending order.

FR-SF-7: The system shall apply fastest-ETA sorting in ascending order.

FR-SF-8: The system shall support station-type filter values: all, gas, ev.

FR-SF-9: The system shall support fuel-grade filter values: all,

REGULAR_UNLEADED, MIDGRADE, PREMIUM, DIESEL.

FR-SF-10: When a selected fuel grade is unavailable at a station, that station shall

display N/A for grade-based price.

FR-SF-11: Search and filter updates shall be reflected in rendered list order within 1

second for datasets up to 500 stations.

FR-SF-12: The system shall allow a user to create a discount program entry

containing station identifier, fuel type, and discount value.

FR-SF-13: The system shall persist discount program entries across application

restarts.

FR-SF-14: The system shall apply stored discounts to displayed prices for matching

station and fuel type.

FR-SF-15: The system shall allow updating an existing discount entry.

FR-SF-16: The system shall allow deleting an existing discount entry.

1.3 Data Handling (FR-DH)

FR-DH-1: The system shall store retrieved nearby station data in local persistence.

FR-DH-2: The system shall expose a cached-data retrieval path that returns stations without requiring a live third-party call.

FR-DH-3: The system shall expose a live-data retrieval path that refreshes station data from external providers.

FR-DH-4: The system shall invoke live-data refresh in the background when cached results are shown.

FR-DH-5: The system shall store a retrieval timestamp for each cached fuel price record.

FR-DH-6: The system shall suppress cached fuel prices older than 24 hours from user-visible price displays.

FR-DH-7: The system shall keep station identifiers unique in storage.

FR-DH-8: The system shall keep station-brand names unique in storage.

FR-DH-9: The system shall keep fuel price records unique per station and fuel type.

FR-DH-10: The system shall return cached station records when external station APIs fail and valid cache exists.

FR-DH-11: The system shall return cached station records when the client has no internet connectivity and valid cache exists.

FR-DH-12: Fuel price data returned to the client shall include type, units, nanos, and updateTime fields.

1.4 Error Handling (FR-EH)

FR-EH-1: If geolocation cannot be obtained, the system shall display a user-facing message instructing manual location input.

FR-EH-2: If no stations match active filters, the system shall display a No matching results message.

FR-EH-3: If a required query parameter is missing for station or map search endpoints, the API shall return HTTP 400 with an error payload.

FR-EH-4: If an internal service failure occurs in station, map, or price endpoints, the API shall return HTTP 500 with an error payload.

FR-EH-5: If fuel price fetch for a single station fails, the system shall keep the station visible and omit only unavailable price fields.

FR-EH-6: The UI shall not crash when station payloads omit optional fields such as address, prices, or update time.

FR-EH-7: When cached and live station retrieval both fail, the system shall display an Unable to load nearby stations message.

FR-EH-8: CORS-rejected requests from disallowed origins shall return an explicit origin-not-allowed error.

1.5 API and Integration Behavior (FR-API)

FR-API-1: The backend shall provide GET /api/stations to return all stored stations.

FR-API-2: The backend shall provide GET /api/stations/:id to return one station by internal station ID.

FR-API-3: The backend shall provide GET /api/stations/nearby to return nearby stored stations from query coordinates.

FR-API-4: The backend shall provide GET /api/maps/nearby/cached to return cached nearby station results by lat, lng, and radius.

FR-API-5: The backend shall provide GET /api/maps/nearby to return live nearby station results by lat, lng, and radius.

FR-API-6: The backend shall provide GET /api/prices/fuel?placeId=`<id>` to return normalized fuel price entries for that place.

FR-API-7: The backend root endpoint GET / shall return HTTP 200 health response.

FR-API-8: All API responses shall be encoded as application/json except GET / health response.

Non-Functional Requirements

2.1 Performance (NFR-PR)

NFR-PR-1: Under normal load, average backend response time for GET /api/stations shall be less than or equal to 500 ms.

NFR-PR-2: For load-smoke test defaults (100 requests, concurrency 10), GET /api/stations shall achieve p95 latency less than or equal to 700 ms.

NFR-PR-3: For load-smoke test defaults, GET /api/stations error rate shall be less than or equal to 5%.

NFR-PR-4: Map plus station list initial render shall complete within 2 seconds after search initiation on broadband (>=25 Mbps) desktop connection.

NFR-PR-5: Cached nearby station retrieval from persistent storage shall complete within 200 ms for datasets up to 10,000 cached stations.

2.2 Reliability and Availability (NFR-RA)

NFR-RA-1: During 60-second availability test runs at 200 ms polling interval, endpoint error rate shall be less than or equal to 1%.

NFR-RA-2: During 60-second reliability soak runs at 250 ms interval, endpoint error rate shall be less than or equal to 3%.

NFR-RA-3: If live nearby station retrieval fails, cached results shall still be returned when cache exists.

NFR-RA-4: A server process crash shall recover to successful health-check response within 60 seconds when supervised restart is enabled.

NFR-RA-5: External API failures shall not terminate active backend process execution.

2.3 Usability and User Experience (NFR-UX)

NFR-UX-1: A new user shall be able to identify nearby stations and open one station detail view within three interactions from initial page load.

NFR-UX-2: Loading states shall display visible feedback while map script or station data is pending.

NFR-UX-3: Error messages shall include both issue description and next action (for example, manual location input).

NFR-UX-4: Station markers remain visually distinguishable by type at 100%, 150%, and 200% browser zoom.

NFR-UX-5: The station panel controls sort, type, and grade shall remain usable on viewports from 360 px to 1920 px width.

NFR-UX-6: The UI shall maintain responsive layout without horizontal overflow at viewport widths of 360 px, 768 px, and 1280 px.

2.4 Scalability (NFR-SC)

NFR-SC-1: Scalability test levels of 1, 5, 10, 25, and 50 concurrent requests shall complete with successful HTTP responses.

NFR-SC-2: Total latency degradation at each scalability level shall not exceed 12x single-request baseline in default scalability test.

NFR-SC-3: The backend architecture shall support horizontal scaling through stateless API instances behind a load balancer.

NFR-SC-4: Database queries for nearby station retrieval shall remain indexable and support growth to at least 1,000,000 station records.

NFR-SC-5: Sensitive runtime configuration shall be supplied through environment variables and not hardcoded in source files.

2.5 Security (NFR-SE)

NFR-SE-1: Google Maps API keys shall be provided only through environment variables.

NFR-SE-2: API endpoints accepting user-provided query input shall validate numeric ranges and types before service execution.

NFR-SE-3: The backend shall reject browser requests from origins not in configured allowlist or approved private-network pattern.

NFR-SE-4: The production deployment shall enforce API request rate limiting on public endpoints.

NFR-SE-5: The system shall avoid logging full secret values in console or log files..

2.6 Maintainability (NFR-MA)

NFR-MA-1: Backend code shall preserve layered structure of routes, controllers, and services.

NFR-MA-2: The repository shall include up-to-date run, setup, and test documentation.

NFR-MA-3: Automated unit/integration tests shall execute via package scripts for backend and frontend.

NFR-MA-4: Non-functional test scripts shall execute via package scripts and return non-zero exit code on threshold failure.

NFR-MA-5: Source code formatting and linting standards shall be enforceable through project tooling configuration.

2.7 Portability and Compatibility (NFR-PC)

NFR-PC-1: The front end shall function on current stable Chrome, Firefox, Safari, and Edge releases.

NFR-PC-2: Development environment shall run on Windows and macOS using pnpm workspace commands.

NFR-PC-3: Containerized development shall run through docker composed of	frontend and backend services.

NFR-PC-4: The web client shall require no browser plugins.

NFR-PC-5: The layout shall adapt to mobile and desktop screen sizes without feature loss.

2.8 Data Accuracy and Integrity (NFR-DI)

NFR-DI-1: External fuel data shall be normalized to numeric units and nanos before storage.

NFR-DI-2: All persisted fuel price records shall include created-at timestamp values.

NFR-DI-3: Unique constraints shall prevent duplicate station place IDs, duplicate brand names, and duplicate station+fuel-type price rows.

NFR-DI-4: Price cache freshness threshold shall be 24 hours maximum age for user-visible prices.

NFR-DI-5: When displayed price data is older than freshness threshold and retained for diagnostics, the UI shall mark it as outdated.

2.9 Accessibility (NFR-AC)

NFR-AC-1: The UI shall conform to WCAG 2.1 Level AA for color contrast and text alternatives.

NFR-AC-2: All interactive controls shall be reachable and operable through keyboard-only navigation.

NFR-AC-3: Screen readers shall announce purpose for interactive controls including panel toggle, sort, filter, and directions button.

NFR-AC-4: All marker legend icons and control inputs shall include accessible labels or equivalent ARIA attributes.

NFR-AC-5: Focus indicators shall remain visible for keyboard users across all actionable controls.

2.10 Logging and Monitoring (NFR-LM)

NFR-LM-1: The backend shall log system-level errors with timestamp and severity.

NFR-LM-2: External Google Maps API requests and response statuses shall be logged for diagnostics.

NFR-LM-3: Non-functional performance scripts shall output latency and error-rate metrics per run.

NFR-LM-4: Critical backend failures shall generate administrator-visible alert events in production monitoring.

NFR-LM-5: Persisted log files shall use a consistent, parse able timestamp format (ISO 8601)..

2.11 Backup and Recovery (NFR-BR)

NFR-BR-1: Persistent database backups shall run at least once per 24-hour period in production.

NFR-BR-2: Backup integrity verification shall run at least once every 7 days.

NFR-BR-3: Full data restoration from backup shall be executable through documented runbook steps.

NFR-BR-4: Backup artifacts shall be encrypted at rest.

NFR-BR-5: Recovery testing shall confirm restored data including stations, fuel types, and fuel prices.

2.12 Legal and Compliance (NFR-LC)

NFR-LC-1: All Google Maps platform usage shall comply with current Google Maps Platform Terms and API policies.

NFR-LC-2: Fuel data acquisition and display shall comply with provider licensing terms.

NFR-LC-3: The system shall process location data in compliance with applicable privacy law for deployment jurisdiction.

NFR-LC-4: The project shall publish an accessible privacy policy covering collected data and retention practices.

NFR-LC-5: Personally identifiable information shall not be stored without explicit user consent and legal basis.

Prototype/ Demo Video

Source Code

cs4400-findapump/find-a-pump-code at main · kylercressall/cs4400-findapump

Design

Architecture Diagram

Table 1: https://github.com/kylercressall/cs4400-findapump/blob/main/documentation/UML/Architecture_diagram.pdf

This diagram illustrates the three-tier architecture of the Find A Pump system. The React frontend communicates with the Node.js Express backend via RESTful APIs. The backend integrates with external services including the Fuel Pricing API and Google Maps API. A SQLite database stores caught pricing data and user preferences. This design ensures separation of concerns and supports scalability.

Entity Relationship Diagram

Table 2: https://github.com/kylercressall/cs4400-findapump/blob/main/documentation/UML/entity-relationship-diagram.png

The ER diagram defines relationships between Stations, Fuel Types, Prices, and User Preferences. Primary keys and foreign key constraints ensure data integrity. Timestamp fields are included to support caching validation.

Use Case Diagram

Table 3: https://github.com/kylercressall/cs4400-findapump/blob/main/documentation/UML/Find%20a%20Pump%20--%20Use%20Case%20Diagram.pdf

The use case diagram outlines 12 primary user interactions, including searching for stations, applying filters, entering discounts, viewing station details, and navigating via Google Maps. All use cases are maintained at the same abstraction level to ensure balanced granularity.

Class Diagram

cs4400-findapump/documentation/UML/class-diagrams-current-vs-srs.md at main · kylercressall/cs4400-findapump

Frontend Review Against Current Code

Implemented Feautures:

- Home page renders the map component full screen.

- Map loads fall back area immediately, then re-fetches using geolocation if permission is granted.

- Nearby stations are loaded from backend cached endpoint while backend refresh is fired in background.

- Sort/filter controls include sort mode, station type, and fuel grade.

- Selected station details include distance, ETA, lowest price, and per-grade gas prices.

- Marker info window for selected station shows station details and gas price rows.

- Inline legend and inline error/loading states are implemented.

- Sprint 4 new: `openGoogleMapsDirections()` helper opens turn-by-turn navigation in Google Maps for the selected station using place ID when available (FR-CD-11).

- Sprint 4 new: "Get Directions in Google Maps" button rendered in the selected station detail panel.

- Sprint 4 new: `formatFuelPrices()` helper utility added for formatting fuel price display strings.

- `SortOption` and `StationKind` are TypeScript type aliases (string unions), not formal enums.

- `FuelGradeOption` values are embedded inline as string state (`useState<string>`), no formal type defined.

Missing relative to SRS:

- Manual location entry form (FR-CD-2).

- Discount program CRUD and application logic (FR-SF-7 to FR-SF-11).

- Frontend offline cache store and sync strategy (FR-DH-2, FR-DH-3, FR-DH-4).

- Price threshold filter UI (FR-SF-4).

- EV-specific directions routing flow. Backend Review Against Current Code

Backend Review Against Current Code

Implemented now:

- Express app with CORS allowlists + private-network pattern and JSON middleware.

- Route/controller/service separation for station, map, and price APIs.

- Maps service fetches gas and EV places, returns combined results, and persists station/location/brand cache asynchronously.

- Cached map endpoint reads local DB and includes fresh fuel prices (24h threshold).

- Price service calls Google Places Details API (v1) normalizes fuel prices, and upserts Fuel Type/FuelPrice rows asynchronously.

- Station service returns related location/brand/fuel data, with fuel prices sorted ascending.

- Prisma entities for user config, fuel types, stations, locations, brands, and fuel prices are in schema.

- `parseParams()` in `MapsController` validates `lat`/`lng` query parameters and guards on NaN (handler-local validation).

- `dev.db` file removed from version control; database is environment-configured via `DATABASE_URL`.

Partial/missing relative to SRS:

- `getAllPrices()` still returns a stub object (FR-DH-1 partial).

- No discount-program domain model or CRUD endpoints (FR-SF-7 to FR-SF-11).

- No scheduled cache refresh worker/service (FR-DH-4, NFR-DI-4).

- Validation is handler-local only (no shared `ValidationMiddleware` layer, NFR-SE-2).

- No rate limiting middleware (NFR-SE-3).

- Logging is ad hoc (`console` plus append-to-file), not full monitoring/alerting (NFR-LM-3, NFR-LM-4).

- No backup/recovery application module (NFR-BR-1 to NFR-BR-4).

Customer Feedback

During Sprint 4, feedback focused primarily on improving the clarity, structure, and completeness of the project documentation, as well as strengthening the testing strategy. The following table maps customer and instructor feedback to explicit updates across system requirements, design artifacts, and testing to ensure full documentation traceability.

| Feedback Issue Identified | Requirement(s) Updated | Design Impact | Test Coverage |
| --- | --- | --- | --- |
| Ambiguous definition of “nearby” | FR-CD-3 (Revised with mile radius) | Search radius control added to UI | Location radius filter tests |
| Non-measurable performance wording | FR-SF-3 aligned with NFR-PR-3 | Optimized filter execution | Performance and timing tests |
| Ambiguous “relevant results” language | FR-SF-6 (Explicit sorting criteria) | Defined backend sorting logic | Sorting validation test cases |
| Missing data behavior undefined | FR-CD-9a, FR-EH-5 | Station detail fallback states | Error-handling and API failure tests |

These updates ensure that all feedback is explicitly traceable from requirements → design → implementation → testing, improving testability, clarity, and grading alignment.

Carryover Feature Feedback (from previous sprints)

1. Documentation Clarity and Structure (Sprint 3)

Feedback:
The report required improved clarity, organization, and stronger connections between sections.

Action Taken:

Added title page.

Numbered functional and non-functional requirements.

Redesigned class diagrams to improve readability.

Broke down customer feedback into structured entries.

Explicitly linked feedback to functional requirements.

Added meeting logs and contribution forms to Appendices A and B, respectively.

Standardized naming conventions by ensuring full names are used consistently throughout the documentation.

Fixed all incorrect dates for backlog assignment and completion dates.

Impact:
Improved maintainability and alignment with software engineering documentation standards.

2. Testing Coverage and Implementation (Sprint 2)

Feedback:
Greater emphasis was needed on implementing and documenting testing for the system.

Action Taken:

Expanded unit and integration test coverage for both frontend components and backend APIs.

Improved test plan to include more detailed scenarios and coverage.

Ensured tests align with system requirements.

Ensured all currently implemented functional and non-functional requirements have associated test cases.

Impact:
Increased system reliability and better validation of core features. This also ensures traceability between functional and non-functional requirements and their corresponding test cases.

3. Feature Integration (Sprint 1)

3.1. EV Charger Integration

Feedback:
The system should support displaying electric vehicle (EV) charging stations in addition to gas stations.

Interpretation:
Users may drive electric vehicles and require access to charging locations, expanding the system beyond traditional fuel types.

Action / Requirement:

Add support for EV charging station data in the backend.

Update map UI to display EV charging locations.

Introduce filtering options for fuel type (Gas vs EV).

Related Requirement:

FR-5: The system shall display EV charging station availability when the user enables the EV option.

3.2. Price Range Filtering

Feedback:
Users should be able to filter out gas stations that fall outside a selected price range.

Interpretation:
Users are primarily interested in affordable options and need a way to quickly exclude expensive stations.

Action / Requirement:

Implement a price range filter (min/max).

Update frontend UI with slider or input fields.

Modify backend queries to return only stations within range.

Related Requirement:

FR-9: The system shall allow users to filter displayed stations by fuel price

Testing Plan

cs4400-findapump/documentation/Testing Docs/Comprehensive Test Plan - Find A Pump.md at main · kylercressall/cs4400-findapump

Quality Assurance Metrics

Design metric:

Goal:

The design metric chosen for Find a Pump is high cohesion. This will be achieved by clearly dividing responsibilities and ensuring that each module has a single, well-defined purpose. High cohesion improves maintainability, makes the system easier to understand, and helps isolate defects, which in turn facilitates faster debugging and more reliable enhancements.

Result:

Find a Pump has achieved high cohesion by leveraging the routes, controller, services backend architectural design pattern. It also clearly separates functionality between the backend and frontend services. This ensures each module has a single, well-defined purpose and allows the product to be easily maintained.

Testing metric:

Goal:

The chosen testing metric for Find a Pump is testing pass rate. The project will track the percentage of automated and manual tests that are passed during each test cycle. The goal is to maintain a 100% pass rate before release to ensure that core functionality remains stable and that regressions are caught early.

Result:

In the previous testing cycle performed April 12, 2026, Find a Pump achieved a 100% pass rate for all 18 backend tests and all 13 frontend tests. This ensures that Find a Pump’s core functionality is stable and all new functionality has not caused regression issues.

QA metric:

Goal:

Find a Pump is committed to maintaining a high defect removal efficiency (DRE) in order to catch as many defects as possible before release. This metric measures the proportion of defects found before deployment compared to those found after release. A high DRE reduces the number of escaped defects and helps ensure a higher quality product for end users.

Result:

As Find a Pump has not currently been released, calculating the DRE is not currently possible. However, Find a Pump is aware of multiple bugs and is committed to fixing these issues before release.

Process metric:

Goal:

To ensure that Find a Pump is released in a timely manner, sprint velocity will be monitored and evaluated. Tracking sprint velocity allows the team to measure how much work is completed per sprint, improve planning accuracy, and identify potential slowdowns, while still maintaining a strong focus on quality.

Result:

Over the first 3 sprints, the team at Find a Pump was able to complete an average of 12 backlog tasks per sprint. This has been a good rate to ensure the amount of work completed per sprint is acceptable, while still providing quality work. The majority of tasks was completed in sprint 1 as setting up the project was intensive. From there, the amount of tasks were lower than average as the project was able to follow the momentum of sprint 1.

Maintenance metric:

Goal:

For maintenance, find a Pump will monitor the size of its maintenance backlog and aim to keep it as small as possible. This will be achieved by consistently prioritizing and addressing bugs, technical debt, and post-release issues, helping ensure long-term stability and maintainability of the system.

Result:

ReadMe

Find A Pump

A full-stack web application that allows users to locate nearby gas stations and compare fuel prices through an interactive map interface.

Project Overview

Find A Pump is a monorepo-based full-stack application consisting of:

A Next.js frontend

A Node.js + Express backend

A SQLite database managed with Prisma ORM

Turborepo for running frontend and backend concurrently

The backend follows industry-standard architecture:

Routes → Controllers → Services

This separation ensures:

Routes define endpoints only

Controllers handle validation and HTTP responses

Services contain business logic and database operations

Repository Structure

Find-A-Pump-Project/

│

├── documentation/

├── find-a-pump-code/

│ ├── apps/

│ │ ├── frontend/

│ │ └── backend/

│ ├── prisma/

│ ├── package.json

│ ├── turbo.json

│ └── pnpm-workspace.yaml

Prerequisites

Node.js (v20+)

pnpm

Install pnpm if needed:

npm install -g pnpm

Verify installations:

node -v

pnpm -v

Installation & Setup

1. Clone the Repository

git clone https://github.com/kylercressall/cs4400-findapump.git

cd cs4400-findapump/find-a-pump-code

2. Install Dependencies

pnpm install

3. Set Up Environment Variables

Create the following files:

apps/backend/.env

DATABASE_URL="file:./dev.db"

PORT=4000

apps/frontend/.env.local

NEXT_PUBLIC_GOOGLE_MAPS_API_KEY=your_google_maps_api_key_here

Note: A valid Google Maps JavaScript API key is required for the map to render properly.

4. Initialize Database (First Time Only)

cd apps/backend

pnpm prisma generate

pnpm prisma db push

pnpm prisma db seed

cd ../..

Running the Application

From the find-a-pump-code directory:

pnpm run dev

This starts both applications:

Frontend: http://localhost:3000

Backend: http://localhost:4000

Restart the development server after modifying environment variables.

Viewing the Database (Optional)

To inspect the database:

cd apps/backend

pnpm prisma studio

Then visit:

http://localhost:5555

Backend Architecture

The backend uses structured separation:

routes/ – Defines API endpoints

controllers/ – Handles validation and HTTP responses

services/ – Contains business logic and database operations

This structure improves maintainability, scalability, and clarity.

Running Tests

Functional Tests (Backend)

From the find-a-pump-code directory:

pnpm test:backend

pnpm test:backend:coverage

Non-Functional Tests

Start the backend first in one terminal:

cd find-a-pump-code

pnpm run dev

Then in the second terminal:

cd find-a-pump-code

pnpm test:nf:load

pnpm test:nf:reliability

pnpm test:nf:scalability

pnpm test:nf:consistency

pnpm test:nf:availability

Test Documentation

Comprehensive Test Plan: documentation/Testing Docs/Comprehensive Test Plan - Find A Pump.md

Automated Testing Guide: documentation/Testing Docs/AUTOMATED_TESTING.md

Bug Report

cs4400-findapump/documentation/Testing Docs/Bug Report.md at main · kylercressall/cs4400-findapump

Meeting Logs Appendix (A)

cs4400-findapump/documentation/Meeting Logs at main · kylercressall/cs4400-findapump

Where the meeting logs that are applicable would be weeks 7-11 which coincide with April 13th  2026 to April 28th 2026

Backlog and Sprints Appendix (b)

Backlog Sprint 1:

| ID | Task | Priority | Status | Assigned To |
| --- | --- | --- | --- | --- |
| 1a | Brainstorm Ideas | High | Complete | Team-wide |
| 1b | Create Github Repo | High | Complete | Kyler C |
| 1c | Project Description (description and justificaiton | Medium | Complete | Nate C |
| 1d | Project Description (API research and Google maps API) | Medium | Complete | Kyler C |
| 1e | Project Description (Potential features and stakeholders) | Medium | Complete | Thomas R |
| 1f | Project Description (Tech stack and measuring success) | Medium | Complete | Eric P |
| 1g | Functional Requirements Outline | Medium | Complete | Nate C, Kyler C |
| 1h | Non-functional Requirements Outline | Medium | Complete | Thomas R, Eric P |
| 1i | Class Diagram | Medium | Complete | Eric P |
| 1j | Use Case Diagram | Medium | Complete | Nate C |
| 1k | ERM Diagram | Medium | Complete | Kyler C |
| 1l | Architecture Diagram | Medium | Complete | Thomas R |
| 1m | Setup Google Maps API Key | Medium | Complete | Nate C |
| 1n | Setup initial database | Medium | Complete | Kyler C |
| 1o | Create initial mapping pins | Medium | Complete | Eric P |
| 1p | Create dummy data for the first sprint | Medium | Complete | Thomas R |
| 1r | Record demo video | Medium | Complete | Kyler C |
| 1q | Wrap up documentation for sprint 1 and submit | High | Complete | Eric P |

Backlog Sprint 2:

| ID | Task | Priority | Status | Assigned To |
| --- | --- | --- | --- | --- |
| 2a | Additional Fixes to Sprint 1 (as we learn new requirements) | High | Complete | Eric P, Nate C |
| 2b | Route API to show station pricing | Medium | In-progress | Nate C |
| 2c | Create filters for displaying fuel prices | Medium | In-progress | Eric P |
| 2d | Create UI for filtering options | Medium | In-progress | Eric P, Thomas R |
| 2e | Create list view of stations | Medium | In-progress | Thomas R |
| 2f | Cache API data to offline database | Medium | In-progress | Kyler C |
| 2g | Revise Test Plan | Medium | In-progress | Eric P, Nate C |
| 2h | Create functional test plan (start automated testing) | Medium | In-progress | Nate C |
| 2i | Create non-functional test plan | Medium | In-progress | Thomas R |
| 2j | Organize backlog | Low | In-progress | Kyler C |

Backlog Sprint 3:

| ID | Task | Priority | Status | Assigned To |
| --- | --- | --- | --- | --- |
| 3a | Added Google Places price integration from frontend to backend. | High | Complete | Nate C |
| 3b | Implemented cached station and pricing retrieval to reduce stale data. | High | Complete | Kyler C |
| 3c | Added basic pricing display with side-view station details. | Medium | Complete | Thomas R |
| 3d | Implemented marker click InfoWindow with sorted fuel prices. | High | Complete | Eric P |
| 3e | Added fuel type and fuel grade filtering for station price sorting. | High | Complete | Eric P |
| 3f | Fixed fuel price rendering issues and improved frontend visual theme. | Medium | Complete | Thomas R |
| 3g | Expanded backend automated tests for app and price services; fixed frontend tests. | High | Complete | Kyler C |
| 3h | Updated Docker and port configuration plus API/CORS environment settings. | Medium | Complete | Nate C |
| 3i | Completed Sprint 3 documentation updates (baseline, class diagram, and bug report template). | Medium | Complete | Eric P |

Sprint 4

| ID | Task | Priority | Status | Assigned To |
| --- | --- | --- | --- | --- |
| 4a | Added Google Maps directions link | High | Complete | Nathan C |
| 4b | Removed tracked dev.db file from repository | Low | Complete | Kyler C |
| 4c | Updated UML class diagram (current implementation vs. SRS comparison) | Medium | Complete | Eric P |
| 4d | Created Baseline Sprint 4 documentation | Medium | Complete | Eric P |
| 4e | Updated Bug Report Template and Comprehensive Test Plan documentation | Medium | Complete | Nathan C, Thomas R |
| 4f | Updated automated testing documentation | Medium | Complete | Kyler C |
| 4g | Added meeting log for 4-6-26 through 4-12-26 | Low | Complete | Eric P |
| 4h | Implement manual location entry form | High | Not Started | TBD |
| 4i | Implement discount program CRUD and automatic price application | High | Not Started | TBD |
| 4j | Add frontend offline cache and sync strategy | Medium | Not Started | TBD |
| 4k | Implement price threshold filtering | Medium | Not Started | TBD |
| 4l | Add API rate limiting middleware | Medium | Not Started | TBD |
| 4m | Reworked frontend UI color scheme and layout | High | Complete | Thomas R |
| 4n | Created Video for baseline | High | Complete | Kyler C |

Contribution Form Appendix (C)

| Team Name Gas Guzzlers | Sprint # 3 | Date 4/28/26 | Team Score 100% |  |
| --- | --- | --- | --- | --- |
| Name |  | Contribution (%) | Signature | Individual |
| Eric Parral |  | 25% | Eric Parral | 25 |
| Nathan Carlson |  | 25% | Nathan Carlson | 25 |
| Kyler Cressall |  | 25% | Kyler Cressall | 25 |
| Thomas Ross |  | 25% | Thomas Ross | 25 |