| Project Name Find a Pump |  |
| --- | --- |
| Team Name Gas Guzzlers |  |
| Team Lead Eric Parral Team Members Nathan Kyler Thomas |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 Zoom | 2/3/26 | 7:00 P.M | All |
| 2Class | 2/4/26 | 4:00 P.M | All |
| 3Zoom | 2/5/26 | 7:00 P.M | Nathan Thomas Eric |
| 4 Zoom | 2/7/26 | 8:00 P.M | All |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

Meeting 1: All the diagrams are completed and ready for just some minor tweaks as we get coding

Meeting 2 Had them ready for questions for the professor today.

Meeting 3: We just added a rough template into the GitHub and made sure it works on everyone’s end

Meeting 4: We went and reviewed the code and tried to get it all together.

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

Meeting 1: None for this meeting

Meeting 2: Getting it all merged into the main branch

Meeting 3: Installing all necessary packages such as node.js and other dependencies

Meeting 4: Installing dependencies is becoming more of a hassle

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

Meeting 1: We are planning on diving into programming and getting the prototype started

Meeting 2: We want to make sure all works for everyone’s computers

Meeting 3 We plan on adding more into the app and getting some of our personal functions working onto the map that we have working

Meeting 4

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

Meeting 1: Diagrams were self-explanatory and seem to be going great.

Meeting 2 None for this day

Meeting 3: Make sure to install node.js as well as have docker downloaded.

Meeting 4: We did the project board to further manage backlogs and other tasks.

Action Items & Ownership

Get Api Key and use a. env - Nathan

Set up database- Kyler

Get pins on the map - Eric

Dummy data for the first sprint- Thomas

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team member assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

| Action Item | Assigned To | Due Date |
| --- | --- | --- |
| 2/10/26 |  |  |

Next Meeting

- Next Scheduled Date: 2/10/26

- Next Scheduled Time: 7:00 P.M

Team Lead Acknowledgment

- Team Lead Name: Eric Parral

- Signature (if required): Eric Miguel Parral

- Date: 2/7/26

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum.

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.