Backlog Sprint 1:

| ID | Task | Priority | Status | Assigned To |
| --- | --- | --- | --- | --- |
| 1a | Brainstorm Ideas | High | Complete | Team-wide |
| 1b | Create Github Repo | High | Complete | Kyler C |
| 1c | Project Description (description and justificaiton | Medium | Complete | Nate C |
| 1d | Project Description (API research and Google maps API) | Medium | Complete | Kyler C |
| 1e | Project Description (Potential features and stakeholders) | Medium | Complete | Thomas R |
| 1f | Project Description (Tech stack and measuring success) | Medium | Complete | Eric P |
| 1g | Functional Requirements Outline | Medium | Complete | Nate C, Kyler C |
| 1h | Non-functional Requirements Outline | Medium | Complete | Thomas R, Eric P |
| 1i | Class Diagram | Medium | Complete | Eric P |
| 1j | Use Case Diagram | Medium | Complete | Nate C |
| 1k | ERM Diagram | Medium | Complete | Kyler C |
| 1l | Architecture Diagram | Medium | Complete | Thomas R |
| 1m | Setup Google Maps API Key | Medium | Complete | Nate C |
| 1n | Setup initial database | Medium | Complete | Kyler C |
| 1o | Create initial mapping pins | Medium | Complete | Eric P |
| 1p | Create dummy data for the first sprint | Medium | Complete | Thomas R |
| 1r | Record demo video | Medium | Complete | Kyler C |
| 1q | Wrap up documentation for sprint 1 and submit | High | Complete | Eric P |

Backlog Sprint 2:

| ID | Task | Priority | Status | Assigned To |
| --- | --- | --- | --- | --- |
| 2a | Additional Fixes to Sprint 1 (as we learn new requirements) | High | Complete | Eric P, Nate C |
| 2b | Route API to show station pricing | Medium | In-progress | Nate C |
| 2c | Create filters for displaying fuel prices | Medium | In-progress | Eric P |
| 2d | Create UI for filtering options | Medium | In-progress | Eric P, Thomas R |
| 2e | Create list view of stations | Medium | In-progress | Thomas R |
| 2f | Cache API data to offline database | Medium | In-progress | Kyler C |
| 2g | Revise Test Plan | Medium | In-progress | Eric P, Nate C |
| 2h | Create functional test plan (start automated testing) | Medium | In-progress | Nate C |
| 2i | Create non-functional test plan | Medium | In-progress | Thomas R |
| 2j | Organize backlog | Low | In-progress | Kyler C |

Customer Feedback for Sprint 1/2

Observations

- Pins are rendering on the map

- Map is properly displayed and user location viewable

- No price displaying functionality

- No fuel type filtering

- Clicking on pins doesn’t do anything

Feedback refactoring for Sprint 2

- Display the price of fuel over a pin

- Add filter fuel type functionality

Backlog Sprint 3:

- Added Google Places price integration from frontend to backend.

- Implemented cached station and pricing retrieval to reduce stale data.

- Added basic pricing display with side-view station details.

- Implemented marker click InfoWindow with sorted fuel prices.

- Added fuel type and fuel grade filtering for station price sorting.

- Fixed fuel price rendering issues and improved frontend visual theme.

- Expanded backend automated tests for app and price services; fixed frontend tests.

- Updated Docker and port configuration plus API/CORS environment settings.

- Completed Sprint 3 documentation updates (baseline, class diagram, and bug report template).