| Project Name Find a Pump |  |
| --- | --- |
| Team Name Gas Guzzlers |  |
| Team Lead Eric Parral Team Members Nathan Carlson Thomas Ross Kyler Cressall |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 Zoom | 3/3/26 | 7:00 | Eric Parral, Kyler Cressall, Thomas Ross, Nathan Carlson |
| 2 Class | 3/4/26 | 7:00 | Eric Parral, Kyler Cressall, Thomas Ross, Nathan Carlson |
| 3 Zoom | 3/5/26 | 7:00 | Eric Parral, Kyler Cressall, Thomas Ross, Nathan Carlson |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

Meeting 1 : We nearly completed the customer feedback as well as the integration testing. Also, I refined the test plan and made some automated testing.

Meeting 2 Testing doc was updated and will continue to improve.

Meeting 3 Refining some of the terms that we learned in class to update our refactoring and backlog docs

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

Meeting 1: Working with both frontend and backend for automated testing since accessing it through local host can cause some issues.

Meeting 2 Understanding what is to be submitted for this sprint 2

Meeting 3 Finishing up the testing since some items aren’t still passed.

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

Meeting 1: Continue to clarify sprint 2 requirements from the professor.

Meeting 2 Rework some of the documentation to meet the professors’ requirements.

Meeting 3 Continue working until next meeting time.

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

Meeting 1: Test plan was updated and to run it look at AUTOMATED_TESTING.md

Meeting 2 Continue to look at the announcement messages to finish the documents

Meeting 3 Just keep on working

Action Items & Ownership

Manual Testing Non-Function maybe automate some

Integration Testing- Functional Testing and non-functional

Test Plan and testing – Eric (Test Plan) Nathan (Functional) Thomas (Non-Functional)

Customer feedback & Backlog Documentation- Kyler

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team member assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

| Action Item | Assigned To | Due Date |
| --- | --- | --- |

Next Meeting

- Next Scheduled Date: 3/10/26

- Next Scheduled Time: 7:00

Team Lead Acknowledgment

- Team Lead Name: Eric Parral

- Signature (if required): Eric Miguel Parral

- Date: 3/8/26

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum.

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.