| Project Name Find a Pump |  |
| --- | --- |
| Team Name Gas Guzzlers |  |
| Team Lead Eric Parral Team Members Nathan Carlson Thomas Ross Kyler Cressall |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 Zoom | 2/10/26 | 7:00 | All |
| 2 Class | 2/11/26 | 4:00 | All |
| 3 Zoom | 2/14/26 | 8:00 | All |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

Meeting 1: We went ahead and added a backlog board so that we can be further organized as well as adding more functionality to the project.

Meeting 2 We went and came up with questions to ask the professor for today’s meeting in class as well as getting the .env file secured on a usb drive.

Meeting 3 We finished up all that was needed for sprint 1 which included all the functionality of the app to make the demo video and give the prototype code for the final submission.

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

Meeting 1We are having issues setting up the board to add dates and really assign those to people a little better.

Meeting 2 We are having issues with docker since we want it to be able to run on anyone’s computer without having to install all then dependencies each computer.

Meeting 3 Better formatting for the next sprint would be nice since we don’t have much of a template or an example of what it should look like for such a small sprint.

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

Meeting 1: Get some of the backlog stuff done and complete as well as set up the .env or key working on the different devices.

Meeting 2 Have all needed to have the demo video recorded for the sprint 1 submission.

Meeting 3. Have sprint 1 completed and start working on further steps on the sprint

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

Meeting 1: Project board is nice feature on git and will seem to help with production

Meeting 2: Key works for everyone and now we don’t have the for-development use only

Meeting 3: Already just have to put it all together for the submission.

Action Items & Ownership

Thomas- Function

Nathan Api

Kyler – Database

Eric Pin and location

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team members assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

| Action Item | Assigned To | Due Date |
| --- | --- | --- |
| 2/15/26 |  |  |

Next Meeting

- Next Scheduled Date: 2/17/26

- Next Scheduled Time: 7:00

Team Lead Acknowledgment

- Team Lead Name: Eric Parral

- Signature (if required): Eric Miguel Parral

- Date: 2/15/26

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum.

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.